# ADR-015: OpenS2P MVP Release Strategy

Date: 2026-07-06
Status: Approved
Owner: OpenS2P Architecture Team

# 1. Context

OpenS2P cannot build every Source-to-Pay feature immediately.

The first release must demonstrate AI-native procurement value.

Priority:

Build differentiation before completeness.

# 2. MVP Goal

Create:

AI-powered Supplier Intelligence + Contract Risk platform.

This creates a strong market entry point.

# 3. MVP Scope

Release Name:

OpenS2P Intelligence Platform

Included modules:

Identity

Supplier Management

Supplier Intelligence

Contract Risk

AI Gateway

Workflow

Analytics

# 4. Phase 1 Foundation

Build:

Authentication

Tenant model

Users

Roles

Workflow Engine

AI Gateway

RAG Service

# 5. Phase 2 Supplier Intelligence

Features:

Supplier Profile

Registration

Questionnaire

Approval

Supplier 360

Risk Score

Performance Score

Supplier Agent

# 6. Phase 3 Contract Intelligence

Features:

Contract Upload

AI Extraction

Clause Detection

Risk Score

Contract Chat

Obligation Tracking

# 7. Phase 4 Analytics

Features:

Supplier Dashboard

Risk Dashboard

Contract Dashboard

AI Recommendations

# 8. Deferred Features

Future releases:

Advanced Sourcing

Auctions

Full P2P

Invoice Automation

Supplier Network

# 9. MVP Demo Story

User asks:

“Show suppliers needing attention.”

AI returns:

Risk

Performance

Contracts

Actions

Second demo:

Upload contract.

AI identifies:

Risks

Clauses

Obligations

# 10. Development Environment

Initial:

Synology NAS

Docker

FastAPI

PostgreSQL

pgvector

React

# 11. Success Criteria

MVP succeeds if:

Users can manage suppliers

AI explains supplier risk

Contracts become searchable

AI recommends actions

Workflow executes approvals

# 12. Product Positioning

Not:

“Procurement software with chatbot.”

Position:

“AI-native Source-to-Pay intelligence platform.”

# Decision

OpenS2P MVP will focus on Supplier Intelligence and Contract Risk first, creating differentiation before expanding full S2P execution.